# PROJECT PLANNING PHASE

# AI StudyBuddy

Sprint Planning & Estimation Document

| Project Name | AI StudyBuddy |
| --- | --- |
| Team ID | SWTID-2026-6718 |
| Date | 27 September 2026 |
| Maximum Marks | 5 Marks |
| Project Duration | 20 September 2026 – 27 September 2026 |

Team Details

| Team Leader | Gous Basha S |
| --- | --- |
| Team Member | Rithish Kumar J |
| Team Member | Sai Gowtham M |
| Team Member | D Santhosh |

# 1. Product Backlog, Sprint Schedule and Estimation

AI StudyBuddy development is planned using an Agile sprint-based approach across four sprints so that authentication, material management, AI functionality, and admin/security features can be developed in an organized sequence.

## Sprint-1

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a student, I can register using name, email, password and role. | 3 | High | D Santhosh |
| Sprint-1 | Authentication | USN-2 | As a student, I can log in and receive JWT access/refresh tokens. | 3 | High | D Santhosh |
| Sprint-1 | Authentication | USN-3 | As a student, I can refresh my session using a refresh token. | 2 | Medium | D Santhosh |
| Sprint-1 | Backend Setup | USN-4 | As a developer, I can organize the backend using layered (MVC-style) architecture. | 2 | High | Gous Basha S |
| Sprint-1 | Database | USN-5 | As a system, I can connect to and store data in MongoDB via Mongoose. | 3 | High | Gous Basha S |
| Sprint-1 | API Testing | USN-6 | As a developer, I can test the authentication APIs using Postman. | 2 | Medium | Rithish Kumar J |

Sprint-1 Total: 15 points

## Sprint-2

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Material Management | USN-7 | As a student, I can upload a study file (.txt/.md/.pdf). | 5 | High | Sai Gowtham M |
| Sprint-2 | Material Management | USN-8 | As a student, I can list all my uploaded materials. | 2 | High | Sai Gowtham M |
| Sprint-2 | Material Management | USN-9 | As a student, I can view and delete a specific material. | 3 | Medium | Sai Gowtham M |
| Sprint-2 | Upload Handling | USN-10 | As a system, I can process multipart uploads using Multer. | 3 | High | Gous Basha S |
| Sprint-2 | API Testing | USN-11 | As a developer, I can test material APIs using Postman. | 2 | Medium | Rithish Kumar J |

Sprint-2 Total: 15 points

## Sprint-3

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | AI Summarization | USN-12 | As a student, I can generate an AI summary of a material. | 5 | High | Gous Basha S |
| Sprint-3 | AI Flashcards | USN-13 | As a student, I can generate flashcards from a material. | 5 | High | Gous Basha S |
| Sprint-3 | AI Quiz | USN-14 | As a student, I can generate an MCQ quiz from a material. | 5 | High | Rithish Kumar J |
| Sprint-3 | Prompt Engineering | USN-15 | As a system, I can use structured prompts for consistent AI output. | 3 | High | Gous Basha S |

Sprint-3 Total: 18 points

## Sprint-4

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | AI Study Plan | USN-16 | As a student, I can generate a personalized study plan. | 5 | Medium | Rithish Kumar J |
| Sprint-4 | Admin | USN-17 | As an admin, I can list all users. | 2 | Medium | D Santhosh |
| Sprint-4 | Admin | USN-18 | As an admin, I can delete a user and cascade-delete their materials. | 3 | Medium | D Santhosh |
| Sprint-4 | Admin | USN-19 | As an admin, I can view platform statistics. | 2 | Low | D Santhosh |
| Sprint-4 | Testing | USN-20 | As a developer, I can test all major APIs through Postman. | 3 | High | Rithish Kumar J |
| Sprint-4 | Documentation | USN-21 | As a developer, I can prepare technical documentation and demonstration material. | 2 | Medium | Sai Gowtham M |

Sprint-4 Total: 17 points

# 2. Sprint Summary

| Sprint | Total Story Points | Duration | Planned Start Date | Planned End Date |
| --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 2 Days | 20 Sep 2026 | 21 Sep 2026 |
| Sprint-2 | 15 | 2 Days | 22 Sep 2026 | 23 Sep 2026 |
| Sprint-3 | 18 | 2 Days | 24 Sep 2026 | 25 Sep 2026 |
| Sprint-4 | 17 | 1 Day | 26 Sep 2026 | 26 Sep 2026 |

# 3. Project Tracker

| Sprint | Total Story Points | Duration | Start Date | End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 2 Days | 20 Sep 2026 | 21 Sep 2026 | 15 | 21 Sep 2026 |
| Sprint-2 | 15 | 2 Days | 22 Sep 2026 | 23 Sep 2026 | 15 | 23 Sep 2026 |
| Sprint-3 | 18 | 2 Days | 24 Sep 2026 | 25 Sep 2026 | 18 | 25 Sep 2026 |
| Sprint-4 | 17 | 1 Day | 26 Sep 2026 | 26 Sep 2026 | 17 | 26 Sep 2026 |

# 4. Velocity

Velocity represents the number of story points planned or completed during a sprint.

Total planned story points = 65  |  Number of sprints = 4

Average planned velocity = 65 ÷ 4 = 16.25 story points per sprint

# 5. Burndown Chart Data

The burndown chart represents the amount of work remaining against the progress of the project.

| Sprint | Planned Story Points Remaining |
| --- | --- |
| Start | 65 |
| After Sprint-1 | 50 |
| After Sprint-2 | 35 |
| After Sprint-3 | 17 |
| After Sprint-4 | 0 |

AI StudyBuddy — Project Planning Phase — Team SWTID-2026-6718